Garrett Hutchinson
2/12/26
Prof. Shaik
CSCI-4350-001
Sprint Report #1
Team Membership: Garrett Hutchinson, Chloe Fenner, Toby Crabtree, Noah Williams, Joseph Rutherford
Scrum Master: Garrett Hutchinson

Sprint Goal:
- Get a Flask app up and running
- Create a baseline for a database
- Get familiar with the tools

Total Sprint Duration: around 14 hours altogether

Tasks Preformed:
- Got everyone set up
  - Done by: Everyone
  - Status: done
  - Challenges: Getting Flask to run properly on Windows did prove to be a bit of a challenge due to it being a bit more complicated that expected.
- Flask App is functional, GitHub repo is up
  - Done by: Garrett Hutchinson
  - Status: done
  - Challenges: Like I mentioned earlier, getting to Flask on everyone else’s computers was a bit of a challenge. Creating the Git repository also proved to be a bit more cumbersome than expected, but that was mainly due to the software chosen.
- Created containers for each page
  - Done by: Noah Williams
  - Status: done
  - Challenges:
- Created a basic database
  - Done by: Toby Crabtree, Garrett Hutchinson
  - Status: in progress
  - Challenges: Finding software to easily work with the database too a little bit, but also planning out the database and deciding what we need and seeing what will be handled by MealDB. It is still a work in progress.

Sprint Review
Since we are just starting out, we’re really just trying to get established so that we can start building momentum throughout the rest of the project. This was expected, though. We knew that it would take a bit to prepare, so we should still be on pace. Next week we’ll likely be working on the interface of the website a little while also figuring out how to integrate our databases, both our own and MealDB. The main challenge this sprint was staying organized, especially since we’ve had a couple people missing on some days, but we have successfully made our first steps in creating our program.