Sprint Activity Report

# Pantry Planner Sprint Report

Sprint Dates: Friday, February 27 – Thursday, March 5

Team Membership: Garrett Hutchinson, Chloe Fenner, Toby Crabtree, Noah Williams, Joseph Rutherford

During this sprint we continued development on our recipe planner web application. Our goal this week was to improve the visual layout of the application, organize page content so that only relevant information is displayed, and add some additional functionality such as a recipe details page and an admin management page. Overall, we were able to meet the goals we set for this sprint and implement the features we planned.

Tasks Performed

Added CSS Styling

◦ Implemented by: Noah
◦ Status: Done
◦ Details:
CSS styling was added to the application to improve the layout and visual presentation of the pages. This helped organize the content better and made the application easier to use and navigate.

Partitioned Page Content

◦ Implemented by: Everyone
◦ Status: Done
◦ Details:
Page content was reorganized so that each page only displays the information that is relevant to that specific page. This prevents unnecessary content from appearing and helps make the application feel more structured and easier for users to understand.

Recipe Details Page

◦ Implemented by: Noah
◦ Status: Done
◦ Details:
A new page was created that allows users to view detailed information about a specific recipe. This page displays additional information such as ingredients and instructions so users can better review a recipe before deciding to add it to their plan.

Admin Management Page

◦ Implemented by: Toby / Garret
◦ Status: Done
◦ Details:
An admin page was implemented that allows administrators to manage users within the system. Features include the ability to delete users, change user passwords, and perform other basic account management actions.

Team Velocity

Our team made good progress this sprint and was able to complete all of the tasks that were planned for this week. Much of the core functionality of the application is now implemented. Moving into the next sprint, our main focus will be finishing additional styling improvements and completing the remaining functionality for the grocery list feature, then moving on to stretch goals.

Challenges

One of the main challenges we faced during this sprint involved merge conflicts in our Git repository. Because multiple team members were sometimes working within the same files, conflicts occasionally occurred when merging branches. These conflicts mostly happened in files that contained page structure or shared content. While these conflicts slowed development slightly, we were able to resolve most of them with communication through discord.