Chloe Fenner.

2/26/26

Prof. Shaik

CSCI-4350-001

Sprint Report #2

Team Membership: Garrett Hutchinson, Chloe Fenner, Toby Crabtree, Noah Williams, Joseph Rutherford

- Scrum Master: Chloe Fenner.

Sprint Goal:

- Get the database set up

- Set up a user login

- Keep track of pantry ingredients

Total Sprint Duration: around 14 hours altogether

Tasks Preformed:

- Working on getting the HTML and CSS to work

  - Done by: Everyone

  - Status: done

  - Challenges: When we tried to change the CSS for the HTML, it would not work, and solution that we used to combat was to put the CSS changes in an HTML style attribute.

- Connecting the database to the Flask application

  - Done by: Garret Hutchinson and Toby Crabtree

  - Status: in progress

  - Challenges: Figuring out how to exactly have a database to be able to connect to the Flask Application since it was not something that people on the team have done before.

Sprint Review

During our second sprint we got a bit more footing in terms of getting our preferred software to work. It was not easy; there were a lot of trials and errors. There were times when people on the team were missing and we needed their insight about something or help with something, but we were able to communicate our issues with them and solve some of the issues that we had. We mainly worked on the interface of our application, such as the CSS. However, we ran into the problem of the CSS and HTML not responding to each other, but we were able to solve that issue in the end. We used the style attribute on the HTML, and a member of the team was able to figure out what the issue was and fixed it. Next week, we will continue to work on the application’s interface, and work more on getting the database to work.